Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-1531 |
| Project Name | AI BLOGNEST API |
| Maximum Marks | 5 Marks |

Project Members:

Team member : GOUTHAMI P

Team member : JESHITHA S

Team member : DEVADHARSHINI B

Team member : ABINAYA M

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Authentication | USN-1 | As a user, I can register/login to the application using valid credentials. | 3 | High | NISHANTHI.R, NADHIYA.V |
| Sprint-1 | Database | USN-2 | As a user, I can store and retrieve blog data from the MongoDB database. | 3 | High | POOJA.S, ANUSUYA.M |
| Sprint-1 | Blog Management | USN-3 | As a user, I can create a new blog through the API. | 3 | High | NADHIYA.V, POOJA.S |
| Sprint-2 | Blog Management | USN-4 | As a user, I can view blog posts using GET API. | 2 | High | NISHANTHI.R, ANUSUYA.M |
| Sprint-2 | Blog Management | USN-5 | As a user, I can update an existing blog using PUT API. | 2 | Medium | NADHIYA.V, POOJA.S |
| Sprint-2 | Blog Management | USN-6 | As a user, I can delete a blog using DELETE API. | 2 | Medium | NISHANTHI.R, ANUSUYA.M |
| Sprint-3 | Validation & Error Handling | USN-7 | As a user, invalid requests should return clear validation/error responses. | 2 | High | NISHANTHI.R, POOJA.S |
| Sprint-3 | AI Blog Support | USN-8 | As a user, I can use AI-assisted support for blog/content creation. | 3 | Medium | NADHIYA.V, ANUSUYA.M |
| Sprint-3 | Testing & Deployment | USN-9 | As a developer, I can test all API endpoints using Postman/Thunder Client. | 2 | High | All Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 3 Days | 22/09/2026 | 24/09/2026 | 9 | 24/09/2026 |
| Sprint-2 | 6 | 3 Days | 25/09/2026 | 27/09/2026 | — | — |
| Sprint-3 | 7 | 3 Days | 28/09/2026 | 30/09/2026 | — | — |

Velocity:

Planned team velocity can be measured as completed story points per sprint. For the completed Sprint-1, the planned/completed velocity is 9 story points.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. The chart can be updated after each sprint using the remaining story points.

References:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation